Electronic Prescribing and Medicines Administration (EPMA)

Interim Benefits Realisation Paper

1.0	Introduction

In October 2011 the Trust signed off the Electronic Prescribing and Medicines Administration (EPMA) business case. The implementation of eDischarge ran from February 2012 to November 2012 and the implementation of inpatient EPMA began in December 2012 and was completed in December 2013.

This paper is an initial analysis of the benefits realisation of these deployments compared to the original business case and will help to inform the Trust on whether the project has delivered on these efficiency and income objectives (section 2.5 of the original business case).

As the project moves out of the capital deployment phase and into the ‘business as normal’ revenue expenditure it is important that the project can evidence the benefits of EPMA.

2.0	Efficiency and Income Objectives (from the original business case)

2.1	Improved Formulary Control and Adherence

The original business case stated:

The Trust spends in the regions of £23.5million/ annum on all drugs. £9million of this is cancer drug expenditure and is excluded from the calculations in this business case, as it is prescribed through the Aria cancer prescribing system. Therefore, for the purposes of this business case a figure of £14.5 million will be used to base the savings on.

E-Prescribing can improve formulary control by:

  - Forbidding the prescribing of certain drugs on the system.

  - Restricting the prescribing of certain drugs to specific individuals/ specialities.

  - Building certain drugs into easy to prescribe ‘script’ regimens e.g. ‘Chest infection’ script- would automatically prescribe the correct antibiotics.

A reduction in drug expenditure of 2.5% would seem an achievable target. This must be offset against an annual rise in drug expenditure of 9% (figure for 10-11).

It should also be noted that approximately 65% of £14.5million drug spend is PbR excluded and therefore the savings will be across the healthcare community.

Annual saving= £363K/ annum

Interim Benefits Realisation Analysis: ACHIEVED

- Electronic outpatient prescribing has yet to be implemented (planned for 14/15).

- Most inpatient clinical areas have not been live with inpatient EPMA long enough to have meaningful data. So this analysis just looks at those clinical areas that have been live for over 6 months.

- There are many other confounding influences on inpatient drug expenditure including activity, inflationary cost pressures, new drugs, ward closures and changes in ward functionality. However, the areas in this analysis are probably less prone to such factors.

2.1.1	Child Health

Table 1: Comparable 8 month period pre and post EPMA deployment in Child Health (went live in Dec 12)

|  | April | May | June | July | August | Sept | Oct | Nov | Total (£) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2012 | 38,704 | 46,244 | 31,670 | 38,965 | 42,360 | 27,369 | 54,264 | 40,397 | 319,973 |
| 2013 | 33,150 | 42,078 | 29,770 | 37,862 | 33,725 | 29,754 | 37,970 | 32,384 | 276,693 |

This is a reduction of £43,280, a 13.5% reduction in drug expenditure.

2.1.2 Marie Therese House

Table 2: Comparable 8 month period pre and post EPMA for Marie Therese House (went live Feb 2013)

|  | April | May | June | July | August | Sept | Oct | Nov | Total (£) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2012 | 4,964 | 5,031 | 1,880 | 4,772 | 6,104 | 5,639 | 4,011 | 2,572 | 34,973 |
| 2013 | 3,360 | 3,629 | 1,590 | 3,839 | 4,670 | 3,413 | 2,581 | 6,775 | 29,857 |

This is a reduction of £5,116, a 14.5% reduction in drug expenditure.

2.1.3	St Michaels Hospital Wards

Table 3: Comparable 5 month period pre and post EPMA for St Michaels Hospital (went live in May 2013)

|  | July | August | Sept | Oct | Nov | Total (£) |
| --- | --- | --- | --- | --- | --- | --- |
| 2012 | 744 | 1,827 | 1,483 | 2,093 | 696 | 6,843 |
| 2013 | 786 | 1,404 | 567 | 1,593 | 1,891 | 6,242 |

This is a reduction of £601, an 8.8% reduction in drug expenditure.

2.1.4	West Cornwall Hospital

Table 4: Comparable 6 month period pre and post EPMA Med 1 at WCH (went live in April 2013)

|  | June | July | August | Sept | Oct | Nov | Total (£) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 2012 | 4,454 | 6,696 | 4,790 | 4,671 | 4,986 | 4,447 | 30,044 |
| 2013 | 2,777 | 5,633 | 4,841 | 5,163 | 5,494 | 5,197 | 29,105 |

This is a reduction of £939, a 3% reduction in drug expenditure.

Med 2 was closed for part of the year in 2012 and therefore comparisons pre and post implementation are difficult.

2.1.5 Summary

The total drug expenditure in the comparable period pre implementation was £391,232 and post implementation was £342,498. This is a difference of £48,734 or 12.5%.

The drug expenditure savings target for 13/14 was £2.5million on a budget of approximately £28.5m- or 8.8%. So correcting for the drug saving expenditure there remains a saving of 3.7% which could be attributed to EPMA. However, this figure needs to be treated with caution as there are many other confounding factors that influence drug expenditure.

Further analysis will be undertaken once EPMA has been embedded for longer within the Trust.

2.2 Improved TTA Turnaround- Reduction in Length of Stay

The original business case stated:

A recent audit on the TTA process showed that a TTA takes an average of 5 hours to reach the patient from the moment of decision to discharge. Over half of this time is waiting for the TTA to be prescribed and then for it to reach pharmacy.

ePrescribing will speed this process up by:

- The drugs will already be prescribed electronically, to transfer these to the TTA form is a simple tick box exercise.

- The pharmacist can automatically be made aware a TTA is on the system and not rely on being called by the ward staff to be informed. The pharmacist can then screen the TTA remotely if they are unable to attend the ward.

- For wards that don’t have a regular ward pharmacist, the TTA can be screened by the dispensary pharmacist without the need for the ward to bring the drug chart and TTA down to the dispensary.

ePrescribing should be able to deliver a 60mins reduction in the turnaround time of a TTA and the pharmacy department dispenses approximately 1,800 TTAs/ month, equating to 2.4 beds/ yr. The NHS Institute for Innovation costs an average bed at £300/day

Annual saving= £300 x 2.4 x365= £256K/ annum

Interim Benefits Realisation Analysis: TO BE ASSESSED

- The elements (1-3 above) of EPMA that will speed up the processing time have all been implemented.

- A further development of electronic transfer of TTAs to the pharmacist is being worked on and we hope to pilot in January 2014.

- A repeat audit will be undertaken in mid-2014 to establish whether the turnaround time benefits have been realised.

2.3 Drug Charts- saving on stationary

The original business case stated:

The Trust spent £18K/ annum on drug charts between Sept 09 and Oct 10

Saving = £18K/ annum

Interim Benefits Realisation Analysis:  ACHIEVED

Child health order their drug charts via Collector Set Printers.

Table 5: Collector Set Printers Expenditure 8 month pre and post EPMA implementation (implementation Dec 12)

| ‘Collector Set Printers’ | Expenditure (£) | Saving (£) |
| --- | --- | --- |
| April 2012- Nov 2012 | 4,950 | 3,036 |
| Dec 2012- Aug 2013 | 1,914 |  |

- The savings pro rata in child health for 12/13 are £4.5k. It would appear that the stationary savings across the Trust will be realised.

2.4 NHSLA level 2 Attainment

The original business case stated:

NHSLA level 2 and subsequent reduction in insurance premium requires the Trust to give assurance that the accuracy of prescribing is being checked. Currently some inpatient drug requests are not checked against the patient drug chart by a pharmacist as this would require the drug chart to be taken to pharmacy and increase the risk of missed doses. Although the drug is checked for appropriateness of dose it is not checked against the rest of the chart, this is not best practice and may not be deemed as meeting the criteria by NHSLA for level 2 status. The availability of electronic drug charts would mean all requests could be screened against the patients drug chart and level 2 would be easily achieved.

Interim Benefits Realisation Analysis: ACHIEVED

- NHSLA level 2 for medicines management was indeed achieved with no comments back from the auditors. During the audit the inspector viewed the electronic ‘pharmacist friend’ tool, developed from EPMA, and used this as evidence for our medicines reconciliation completion rates.

2.5 Reduction in Patient harm

The original business case stated:

The reduction in patient harm will have financial benefits to the wider community and reduce the risk of extended stays and litigation against the Trust. Examples of reducing harm are:

- Allergy status- this can be made a mandatory requirement before prescribing takes place and the system will also flag is a patient is prescribed a drug they are allergic to.

- Prevention of prescribing by non-prescribers- the recent Airedale report highlighted a case of nurses prescribing inappropriately for patients under their care, resulting in patients’ death. Electronic prescribing would only allow approved prescribers access to the prescribing function.

- Reduction in missed doses, as these are highlighted by the system and must be actioned by the nursing caring for the patient.

Interim Benefits Realisation Analysis: PARTLY ACHIEVED

- There has been no occurrence of a patient being administered a drug they have a documented allergy on an EPMA ward since its implementation.

- EPMA can restrict prescribing roles to improve safety e.g. Foundation Year 1 doctors are not able to prescribe cytotoxic agents on EPMA to ensure compliance with Royal College guidance.

- The Trust now has a much better understanding of missed dose rates in each clinical area and is working on robust plans to reduce their occurrence.

2.6 Writing and Rewriting of Drug charts

The original business case stated:

- Doctors would no longer be required to rewrite drug charts saving considerable junior Dr time.

- When a patient is readmitted, the Doctor would have immediate access to their medication record from their previous admission and can quickly represcribe these items by simple mouse click.

Interim Benefits Realisation Analysis: ACHIEVED

- Audit data shows that 8 hours a week on Dr time is saved by not having to rewrite drug charts.

- The Dr can use reactivate a drug chart from a previous admission.

2.7 Improved Medicines Reconciliation

The original business case stated:

When a patient is readmitted, the medication record from their previous admission is available and can allow for faster and more accurate medicines reconciliation

Interim Benefits Realisation Analysis: ACHIEVED

- Medicines reconciliation by pharmacy is not formally recorded within paediatrics, St Michaels Hospital or Marie Therese House.

- West Cornwall hospital is the only go-live area with sufficient data for this indicator. The results are shown in  chart 1.

Chart 1:

The average medicines reconciliation rate pre-implementation was 77%, the average medicines reconciliation rate post implementation is 90%.

2.8 Remote prescribing

The original business case stated:

Doctors will be able to prescribe for patients remotely where appropriate rather than attending the ward, reducing the need for telephone orders (against NMC guidelines) and homely remedies. This could help to drive efficiencies in the hospital at night teams and off-site provision

Interim Benefits Realisation Analysis: ACHIEVED

- This is now possible, though there has been no measure of what efficiencies this has produced to date.

2.9 Remote Clinical Screening

The original business case stated:

Pharmacists currently have to check all drug charts on the wards when performing the clinical screen. Electronic prescribing will all redesign of the clinical pharmacy service, where some screening can happen remotely and only those patients deemed high risk are visited.

Interim Benefits Realisation Analysis: ACHIEVED

- Pharmacists are now able to screen remotely and the development of the ‘pharmacist friend’ tool means they can target those patients that most need pharmaceutical care.

2.10 Automatic Ordering

The original business case stated:

The ePrescribing system will automatically generate orders for drugs that are not stocked on a ward. This saves nursing and pharmacy time in having to transcribe these orders onto paper.

Interim Benefits Realisation Analysis: ACHIEVED

- ‘E-non stocks’ were implemented in November 2013 and have been very well received by the nurses. It also means requests are waiting for us to process from first thing in the morning.

2.5.11 Service Line Reporting

The original business case stated:

ePrescribing gives the potential for full service line reporting for drugs to patient level.

Interim Benefits Realisation Analysis: PARTLY ACHIEVED

- There is now the ability to deliver full service line reporting for drugs to patient level.

- The EPMA system does not however, automatically provide this data and some manipulation by an information analyst will be required to link drug usage to drug cost.

2.12 Audit

The original business case stated:

The wealth of data that ePrescribing captures facilitates clinical audit e.g. prescribing of restricted antibiotics, NSAID prescribing in the elderly, NICE compliance, formulary compliance and will drive improvements in prescribing practice.

Interim Benefits Realisation Analysis: ACHIEVED

- An example currently being used is the antibiotic webpage, which is used by the antimicrobial stewardship team to highlight those patients on inappropriate high risk antibiotics. This tool was commended at the recent antimicrobial peer review by Salford Hospital Trust.

2.13 Enhanced Reputation for the Trust

The original business case stated:

Having electronic prescribing fully implemented in the Trust will clearly show that the Trust is committed to improving patient safety and the quality of care.

Interim Benefits Realisation Analysis: ACHIEVED

- This has been a good news story for the Trust in the local news.

- The chief pharmacist has been asked to present at the National Health and IT conference (HC2014) in March 2014.

- We have had a number of site visits from other Trusts looking to implement EPMA.

2.14 Increased income through improved coding

The original business case stated:

Anecdotal evidence from the eDischarge roll-out is that coding is improved and hence the Trust is more likely to recoup income for work done.

Interim Benefits Realisation Analysis: Not yet tested

2.15 Increased income through improved drug usage reporting

The original business case stated:

The requirements from the PCT (and the likely requirements of the GP commissioning consortia) for a minimum dataset for high cost drugs will soon be mandatory. Eprescribing will be able to produce the reports required to secure this income, which would currently require a lengthy manual process and would be extreme pressures on our service.

Interim Benefits Realisation Analysis: Not yet tested

- The PCT are now the CCG.

- Although this has yet to be tested, the indications from NHS England is certainly that this data will be required in the future.

2.16 Improved implementation of new guidance, standards and quality indicators

The original business case stated:

Assessments such as venous thromboembolism (VTE), can be made mandatory before prescribing is allowed. This not only improves the quality of patient care but also secures CQUIN income for the trust.

Interim Benefits Realisation Analysis: Not yet achieved

- The VTE risk assessment will be part of the new version of EPMA to be implemented in Jan 2014. Once in place it will mandate the completion of the risk assessment before prescribing can continue.

3.0	Overall Summary

- This interim benefits realisation paper shows that the EPMA is delivering against its objectives set out in the original business case. Further analysis will be required once EPMA has been in place for longer in Medicine and Surgery.

- With the benefits being realised, this makes a strong case for the continued investment in the EPMA team post implementation as set out in the business case.

- An essential addition to this post implementation team is an information analyst. This post has been part of the implementation phase and has been invaluable in the project realising many of the objectives.

Iain Davidson Dec 13